## Slide 1: Discovery Workshop
SAP on Microsoft Azure — 3-day agenda

## Slide 2: Agenda overview
Day 1 — Estate & landscape
Day 2 — Target architecture + network + identity
Day 3 — Migration approach + cutover + DR

## Slide 3: Day 1 — Estate & landscape
Walk-through of SAP estate inventory
EarlyWatch Alert review
Current pain points and triggers
Stakeholder map (business, IT, SAP Basis, security, network)

## Slide 4: Day 2 — Target architecture
Reference architecture selection
Azure landing zone (subscriptions, mgmt groups, networking)
ExpressRoute design (single / dual circuit, Global Reach)
Identity (Entra ID, Fiori SSO, PIM, conditional access)
Naming and tagging standards

## Slide 5: Day 3 — Migration & cutover
Migration strategy (lift-and-shift, classical, DMO, BLU)
Cutover plan outline + acceptable downtime
HA topology (zonal HSR sync, Pacemaker + SBD, ASCS/ERS)
DR topology (HSR async cross-region, ASR app tier)
BC / DR drill cadence
Operations model (ACSS, Azure Monitor for SAP, Backup, Update Manager)

## Slide 6: Outputs
Decisions log captured in the discovery workbook
Discovery summary (3–5 slides)
HLD v0.1 within 5 business days

## Slide 7: Next steps
Schedule HLD v0.1 review with customer architecture board
Begin Azure landing zone build in parallel
Kick off SAP-side prep (kernel, HANA revision)